**9/14**

Russ:

* + What to do: Backend for Auth + qr codes
  + What’s been done: Nothing, this is our first recorded standup
  + What’s been hard: Nothing, this is our first recorded standup

Jonathan:

* + What to do: Backend for Web forms + feedback
  + What’s been done: N/A
  + What’s been hard: N/A

Simon:

* What to do: website layout, landing page, project page
* What’s been done: website layout
* What’s been hard: Nothing, just brainstorming

An:

* What to do: website layout, landing page, project page
* What’s been done: website layout
* What’s been hard: Nothing, just brainstorming

**9/16**

Russ:

* What to do: Add test coverage for qr code routes
* What’s been done: added basic auth, ability to store & load qr codes
* What’s been hard: securing & hardening auth

An:

* What to do: Implementing landing page
* What’s been done: Project Page
* What’s been hard: CSS design

Simon:

* What to do: landing page, project page
* What’s been done: familiarization with next.js, began creating project webpage
* What’s been hard: CSS design

Jonathan:

* What to do: Finish form implementation, begin feedback implementation
* What’s been done: Familiarization with Rust + relevant libs for the backend; began implementation of forms
* What’s been hard: Becoming familiar with Rust’s idiosyncrasies, understanding best methods for implementing forms