* **What went well?**
  + Our website actually works; generating QR codes, making forms, managing lifetimes of these things, scanning the codes, sending automated responses, and form redirects are all implemented and working.
* **What didn’t go well?**
  + Some of the more nuanced features like metrics and some optimizations we had wanted to do didn’t make the cut.
* **Where could we improve?**
  + Probably on establishing a better plan from the get-go insofar as what features we’re gonna try to tackle in which sprints; leaving all the nuanced stuff for the end took more time than anticipated, so it got a little crowded labor-wise.
  + The UI could have been more cleaner
  + Minor bugs could have been looked into to further improve login auth performance
  + Add more functionality for the user (i.e. change username or implement subscription functionality)
  + Make the interactive component less buggy
* **Extraneous Challenges**